# Dreams Creations ERP

# Complete System Status, Multi-Tenant Estimate & Hostinger VPS Deployment

Document version: 1.0

Date: 6 October 2026

Repository: dreams-creations (GitHub: MUAKH93/dreams-creations)

Current development branch: feature/finance-v2

---

# Table of contents

Executive summary

Architecture and products

Complete module status

Finance module (F1–F6)

Shop and integrations

Security and configuration

Gaps and remaining work

VPS deployment readiness

Multi-tenant: is it enabled today?

Multi-tenant implementation: time estimate

Complete Hostinger VPS deployment process

Post-deployment checklist

Recommended release paths

---

# 1. Executive summary

Dreams Creations ERP is a single-factory, single-database business application:

**Backend:** Java 17, Spring Boot, REST API (port 8080)

**Frontend:** React, Vite, Ant Design (port 3000 in development)

**Database:** MySQL 8 (`dreams_creations_db`)

| Area | Status |
| --- | --- |
| Operations (production, sales, inventory, admin) | ~90–95% complete; suitable for VPS after config + SQL + smoke tests |
| Finance portal | Code complete through **Phase F6**; **UAT sign-off pending**; on feature branch |
| Online shop UI | **Not in this repo** — separate project (`feature/shop-v1` / dreams-creations-shop) |
| Multi-tenant | **Not implemented** |
| VPS deployment | **Documented and buildable**; **not automated** (no Docker/Nginx in repo); server setup is manual |

Git state (at time of writing): Branch feature/finance-v2, synced with origin/feature/finance-v2 for committed work, but many uncommitted local changes (sidebar fixes, deployment docs, module hub, shop integration API, dashboard/inventory updates). Commit and push before treating any deploy as official.

---

# 2. Architecture and products

## 2.1 This repository (Production ERP)

After login, Admin and Manager use Module hub (/modules) to choose:

**Production & Operations** → dashboard, batches, dispatch, inventory, designs, customers, quotations, bills, alerts

**Finance Portal** → `/finance` (only when `modules.finance.enabled=true`)

Supervisor and Customer use role-specific dashboards (no module hub).

## 2.2 Separate products (not merged into current branch UI)

| Product | Purpose |
| --- | --- |
| **dreams-creations-shop** | E-commerce storefront, cart, checkout (separate app, ports 3002/8082) |
| **prodflow-erp** (if used) | White-label copy of ERP — separate folder, DB, and ports — **not multi-tenant inside one app** |

## 2.3 Shop → ERP integration (backend only in ERP)

External shop can POST paid orders:

POST https://your-domain.com/api/integration/shop/orders/sync
Header: X-Shop-Integration-Key: <app.shop.integration.api-key>

Creates operational/finance records (e.g. bill SHOP-{orderNumber}) when configured.

---

# 3. Complete module status

## 3.1 Operations — implemented features

| Module | Backend | Frontend | Notes |
| --- | --- | --- | --- |
| Authentication (JWT) | Yes | Yes | Login, register, verify email, forgot/reset password |
| Roles | Yes | Yes | ADMIN, MANAGER, SUPERVISOR, CUSTOMER |
| Dashboard & charts | Yes | Yes | Role-specific dashboards; charts on admin/manager home |
| Production batches | Yes | Yes | Design phase, stages, flow tracking |
| Dispatch & assignments | Yes | Yes | Supervisor assignments |
| Inventory | Yes | Yes | Stock, adjustments, labels/print |
| Designs catalog | Yes | Yes | Images, categories, types, pricing/cost fields |
| Customers | Yes | Yes | Management portal |
| Quotations | Yes | Yes | Customer “My Quotes” |
| Bills & payments | Yes | Yes | Partial payments supported (recent fix on branch) |
| Alerts | Yes | Yes | Production/sales alerts |
| Staff (Admin) | Yes | Yes |  |
| Factory setup (Admin) | Yes | Yes | Modules, stages, supervisors, etc. |
| Profile & photos | Yes | Yes |  |
| Tutorials / guide | Yes | Yes | Operations + finance tabs |
| Activity log API | Yes | Page exists | Route `/activity` redirects to dashboard — **not linked in menu** |
| Analytics API | Yes | Page exists | Route `/analytics` redirects to dashboard — **embedded charts on dashboard instead** |
| Operations reports page | Yes | Orphaned | `/reports` redirects to finance when finance enabled |
| Health check | Yes | Yes | `GET /api/health` → `{"status":"UP"}` (no DB probe) |

## 3.2 Finance — implemented features (when enabled)

| Phase | Feature |
| --- | --- |
| F1 | Chart of accounts, manual journal entries |
| F2 | AR auto-post from operations bills/payments |
| F3 | Inventory & COGS auto-post (configurable) |
| F4 | Trial balance, GL, AR/AP aging, P&L, balance sheet |
| F5 | Payables (vendor bills/payments) |
| F6 | Bank accounts, statement lines, reconciliation |

Official next step in product roadmap: UAT sign-off and merge feature/finance-v2 → main.

Required SQL (finance):

`add-finance-module.sql`

`add-finance-payables.sql`

`add-finance-bank.sql`

UAT document: docs/finance-uat-checklist.md

Prep script: scripts/finance-uat-prep.ps1

## 3.3 Testing and DevOps maturity

| Item | Status |
| --- | --- |
| Unit/integration tests | Minimal (Spring context test only) |
| CI/CD | Not in repository |
| Docker | Not in repository |
| DB migrations tool (Flyway/Liquibase) | Not used — manual SQL scripts |
| Multi-tenant | Not present |

---

# 4. Finance module configuration

Default (production-safe example): modules.finance.enabled=false in application.properties.example.

Enable for UAT/production (after sign-off): copy from application-finance.properties.example:

modules.finance.enabled=true
modules.finance.auto-post-ar=true
modules.finance.auto-post-inventory=true
modules.finance.auto-post-ap=true

Frontend build must match:

VITE_FINANCE_MODULE_ENABLED=true

Build with false on operations-only deploys.

---

# 5. Shop and integrations

**No shop storefront** in this ERP frontend.

**Shop integration API** exists in codebase (may be uncommitted locally): sync orders into ERP/finance.

Configure matching API keys on ERP and shop projects.

Bootstrap script for shop project: `scripts/bootstrap-shop-project.ps1`

---

# 6. Security and configuration (production)

| Setting | Production requirement |
| --- | --- |
| `jwt.secret` | Long random secret (≥32 chars), unique per environment |
| `spring.datasource.*` | Production MySQL; strong password |
| `app.frontend.url` | Public HTTPS URL (email links) |
| `app.cors.allowed-origins` | Your real frontend origin(s), comma-separated |
| `app.upload.dir` | Persistent disk path (not temp) |
| `app.password-reset.expose-link` | **false** |
| `app.email-verification.expose-link` | **false** |
| `app.mail.enabled` | **true** + SMTP (Hostinger email or other) |
| `app.shop.integration.api-key` | Strong random key if shop sync is used |
| HTTPS | Required on public VPS |

Files not in git (create on server): backend/src/main/resources/application.properties, frontend/.env (at build time).

---

# 7. Gaps and remaining work

## Before first VPS go-live (any path)

Commit/push release candidate; tag if desired.

Run `docs/PRE-DEPLOYMENT-REVIEW.md` checklist.

Apply all required SQL on server DB.

Configure secrets, SMTP, CORS, uploads path.

Nginx + systemd + TLS on VPS.

Role-based smoke tests on live URL.

## If finance is included

Complete `docs/finance-uat-checklist.md` (sections 0–9).

Merge finance branch to `main` after sign-off.

## Optional improvements (not blocking)

Wire or remove Analytics and Activity Log pages in navigation.

Operations vs finance reports clarity.

DB health in `/api/health`.

Automated tests and Flyway.

Frontend code-splitting (large JS bundle).

---

# 8. VPS deployment readiness

| Ready | Not ready / manual |
| --- | --- |
| `mvn package` and `npm run build` succeed | VPS provisioned and app installed (you do this) |
| `docs/DEPLOYMENT.md` | Nginx config in repo (write on server) |
| `docs/PRE-DEPLOYMENT-REVIEW.md` | systemd unit in repo (write on server) |
| Configurable CORS | TLS certificate setup |
| Optional `VITE_API_BASE_URL` | Monitoring, backups, log rotation |

Recommended first deploy: operations only from main, finance off, then enable finance after UAT.

---

# 9. Multi-tenant: is it enabled today?

No.

One MySQL database per deployment.

One `spring.datasource.url`.

No `tenant_id` on entities.

No tenant resolution (subdomain/header).

**Separate factories/clients** = **separate deployments** (or separate folders like prodflow-erp), each with its own database — that is **multi-instance**, not **multi-tenant**.

---

# 10. Multi-tenant implementation: time estimate

Estimates assume one experienced full-stack developer familiar with this codebase, working full-time, including basic tests and one staging environment. Calendar time increases if part-time or if scope expands (billing, self-service signup, etc.).

## 10.1 Approach A — Shared database, `tenant_id` on rows (fastest)

| Work | Scope | Estimate |
| --- | --- | --- |
| Design | Tenant model, resolution (subdomain or login field), migration strategy | 2–3 days |
| Backend | Tenant context filter, add `tenant_id` to all relevant entities/repos/services, data migration | 10–15 days |
| Frontend | Tenant-aware login/branding (optional subdomain) | 2–4 days |
| Provisioning | Admin creates tenant + seed data | 3–5 days |
| Security review | Cross-tenant leakage tests | 3–5 days |
| **Total** |  | **~4–6 weeks** |

Pros: One DB to backup; cheaper hosting.

Cons: Risk of data leaks if queries miss tenant filter; harder compliance story.

## 10.2 Approach B — Database per tenant (strongest isolation)

| Work | Scope | Estimate |
| --- | --- | --- |
| Design | Tenant registry DB + dynamic datasource routing | 3–5 days |
| Backend | Routing layer, per-tenant migrations, connection pooling | 15–20 days |
| Provisioning | Create DB, run SQL, register tenant | 5–8 days |
| Frontend | Tenant selection / subdomain mapping | 3–5 days |
| Ops | Backup per DB, connection limits, monitoring | 5–7 days |
| **Total** |  | **~6–10 weeks** |

Pros: Strong isolation; easier “export one client”.

Cons: More ops complexity; many MySQL databases on one VPS need sizing.

## 10.3 Approach C — Keep separate VPS/deploy per client (what you have now)

| Work | Scope | Estimate |
| --- | --- | --- |
| Automation | Scripts/templates to clone deploy + DB | 3–5 days |
| **Total** |  | **~1 week** for repeatable deploy playbook |

Pros: No rewrite; matches current architecture.

Cons: Not true multi-tenant SaaS; N servers for N clients.

## 10.4 Recommendation

For **2–5 factories** on Hostinger: **Approach C** (automated separate deploys) is usually best cost/time.

For **SaaS with many tenants on one URL**: plan **Approach A or B**; budget **1.5–2.5 months** minimum before production multi-tenant.

---

# 11. Complete Hostinger VPS deployment process

Assumptions:

Hostinger **VPS** (Linux, Ubuntu 22.04 or 24.04) — not shared web hosting alone (you need Java + MySQL + long-running API).

Domain pointed to VPS IP (e.g. `erp.yourdomain.com`).

Deploy **operations only** first (`main`, finance off) unless UAT is complete.

## Phase 1 — Order and access Hostinger VPS

Purchase Hostinger VPS plan with enough RAM (**minimum 2 GB**, **4 GB recommended** for MySQL + Java).

Choose **Ubuntu** as OS.

Note **public IP**, **root password** or SSH key from hPanel.

(Optional) Point **A record** `erp.yourdomain.com` → VPS IP in Hostinger DNS.

## Phase 2 — Initial server setup (SSH)

From your PC:

ssh root@YOUR_VPS_IP

On the server:

apt update && apt upgrade -y
timedatectl set-timezone Asia/Karachi
adduser deploy
usermod -aG sudo deploy
# Copy your SSH key to /home/deploy/.ssh/authorized_keys
ufw allow OpenSSH
ufw allow 80
ufw allow 443
ufw enable

Use deploy user for app work afterward.

## Phase 3 — Install Java 17, MySQL 8, Nginx

sudo apt install -y openjdk-17-jdk nginx mysql-server
java -version
sudo mysql_secure_installation

Create database and user:

sudo mysql -u root -p
CREATE DATABASE dreams_creations_db CHARACTER SET utf8mb4 COLLATE utf8mb4_unicode_ci;
CREATE USER 'dreams_app'@'localhost' IDENTIFIED BY 'STRONG_PASSWORD_HERE';
GRANT ALL PRIVILEGES ON dreams_creations_db.* TO 'dreams_app'@'localhost';
FLUSH PRIVILEGES;
EXIT;

## Phase 4 — Load database schema/data

Copy SQL files from `backend/src/main/resources/db/` to the server (SCP, SFTP, or git clone on server).

Run scripts in order appropriate to your situation (fresh install vs upgrade).

**If finance is enabled**, also run finance trio scripts.

Verify tables exist: `mysql -u dreams_app -p dreams_creations_db -e "SHOW TABLES;"`

## Phase 5 — Build application (on PC or on server)

On your development machine (recommended):

cd dreams-creations\backend
.\mvnw.cmd -DskipTests package

cd ..\frontend
# For operations-only:
# VITE_FINANCE_MODULE_ENABLED=false in .env
npm ci
npm run build

Upload to VPS:

`backend/target/*.jar` → e.g. `/opt/dreams-creations/app.jar`

`frontend/dist/*` → e.g. `/var/www/dreams-creations/`

Create uploads directory: `/var/lib/dreams-creations/uploads`

Alternative: Clone repo on VPS, install Node only for build, then remove if desired.

## Phase 6 — Backend configuration on VPS

Create /opt/dreams-creations/application.properties (or use env vars):

spring.datasource.url=jdbc:mysql://localhost:3306/dreams_creations_db?useSSL=false&serverTimezone=UTC
spring.datasource.username=dreams_app
spring.datasource.password=STRONG_PASSWORD_HERE

jwt.secret=GENERATE_A_LONG_RANDOM_SECRET

app.frontend.url=https://erp.yourdomain.com
app.cors.allowed-origins=https://erp.yourdomain.com

app.upload.dir=/var/lib/dreams-creations/uploads

app.password-reset.expose-link=false
app.email-verification.expose-link=false

app.mail.enabled=true
app.mail.from=noreply@yourdomain.com
spring.mail.host=smtp.hostinger.com
spring.mail.port=587
spring.mail.username=your-mailbox@yourdomain.com
spring.mail.password=YOUR_MAIL_PASSWORD
spring.mail.properties.mail.smtp.auth=true
spring.mail.properties.mail.smtp.starttls.enable=true

modules.finance.enabled=false

Adjust Hostinger SMTP host/port from their current documentation.

## Phase 7 — systemd service for Spring Boot

/etc/systemd/system/dreams-creations.service:

[Unit]
Description=Dreams Creations ERP API
After=network.target mysql.service

[Service]
User=deploy
WorkingDirectory=/opt/dreams-creations
ExecStart=/usr/bin/java -jar /opt/dreams-creations/app.jar --spring.config.additional-location=file:/opt/dreams-creations/application.properties
Restart=on-failure
RestartSec=10

[Install]
WantedBy=multi-user.target

sudo systemctl daemon-reload
sudo systemctl enable dreams-creations
sudo systemctl start dreams-creations
sudo systemctl status dreams-creations
curl -s http://127.0.0.1:8080/api/health

## Phase 8 — Nginx reverse proxy + static frontend

/etc/nginx/sites-available/dreams-creations:

server {
    listen 80;
    server_name erp.yourdomain.com;

    root /var/www/dreams-creations;
    index index.html;

    location /api/ {
        proxy_pass http://127.0.0.1:8080/api/;
        proxy_http_version 1.1;
        proxy_set_header Host $host;
        proxy_set_header X-Real-IP $remote_addr;
        proxy_set_header X-Forwarded-For $proxy_add_x_forwarded_for;
        proxy_set_header X-Forwarded-Proto $scheme;
        client_max_body_size 12M;
    }

    location / {
        try_files $uri $uri/ /index.html;
    }
}

sudo ln -s /etc/nginx/sites-available/dreams-creations /etc/nginx/sites-enabled/
sudo nginx -t
sudo systemctl reload nginx

## Phase 9 — HTTPS (SSL)

On Ubuntu with Hostinger VPS, Certbot is common:

sudo apt install -y certbot python3-certbot-nginx
sudo certbot --nginx -d erp.yourdomain.com

Or use Hostinger’s SSL tools in hPanel if they provide managed SSL for VPS.

Verify: https://erp.yourdomain.com loads SPA; login works; API calls go to /api (same origin — no CORS issues).

## Phase 10 — First login and hardening

Log in as Admin (bootstrap user from your DB/seed process).

**Change default admin password immediately.**

Create Manager/Supervisor test users.

Test: create batch, bill, upload design image, email reset (if mail on).

Set up **daily MySQL dump** cron and backup `/var/lib/dreams-creations/uploads`.

Example backup cron:

0 2 * * * mysqldump -u dreams_app -p'PASSWORD' dreams_creations_db | gzip > /backups/db-$(date +\%F).sql.gz

## Phase 11 — Enable finance later (optional)

Complete UAT on staging.

Merge `feature/finance-v2` → `main`.

Run finance SQL on production DB.

Set `modules.finance.enabled=true` and auto-post flags.

Rebuild frontend with `VITE_FINANCE_MODULE_ENABLED=true`, redeploy `dist/`, restart API.

## Hostinger-specific notes

**Shared web hosting** (without VPS) generally **cannot** run this stack as-is; use **VPS** or **Cloud** with root access.

Use Hostinger **business email** or SMTP credentials for `spring.mail.*`.

If RAM is tight, tune MySQL `innodb_buffer_pool_size` and monitor with `htop`.

Keep **8080** bound to localhost only; public traffic only via Nginx 443.

---

# 12. Post-deployment checklist

[ ] HTTPS works; HTTP redirects to HTTPS

[ ] `/api/health` returns UP through Nginx

[ ] Login/logout all roles

[ ] File uploads persist after restart

[ ] Email verification/reset sends mail (not exposed in JSON)

[ ] Backups tested (restore drill once)

[ ] Finance UAT (if finance enabled)

[ ] PRE-DEPLOYMENT-REVIEW.md signed off

---

# 13. Recommended release paths

| Path | When | Branch / flags |
| --- | --- | --- |
| **A — Operations only** | First factory go-live on Hostinger | `main`, finance off |
| **B — ERP + finance** | After UAT sign-off | Merge finance → `main`, finance on |
| **C — ERP + external shop** | When shop project is deployed | ERP + shop + integration key |

---

# Document references in repository

`docs/DEPLOYMENT.md`

`docs/PRE-DEPLOYMENT-REVIEW.md`

`docs/finance-uat-checklist.md`

`docs/MODULE-ARCHITECTURE.md`

`README.md`

---

Prepared for: Dreams Creations / Rovexa Technologies

Disclaimer: Hostinger product names, SMTP hosts, and hPanel steps may change; confirm against Hostinger’s current VPS documentation.